# CI Door Factor System — Updated Comparison (After Implementation)

Laravel tenant vs CI script — status as of May 23, 2026. Replaces prior comparison document.

Implementation uses normalized tables plus CI JSON columns on users, synced by UserDoorFactorService.

## Overall approach (current)

| Topic | Script (CI parity) | Laravel tenant now | Status |
| --- | --- | --- | --- |
| Storage | 3 fields on users + role defaults | users.point_factor, door_point_factor, catalog_visibility JSON + normalized tables | Done |
| Door styles | DoorStyle model | DoorColors + product_catalog_id (equivalent) | Done (equivalent) |
| Commission admin | PATCH AJAX inline save | TenantSettingController + PATCH tenant_setting_commission_update + fetch JS | Done |
| Dual-write | JSON on user at save | UserDoorFactorService::persistForUser + syncCiJsonColumns | Done |

## TASK 1 — Database & models

| Requirement | Status | Notes |
| --- | --- | --- |
| users.point_factor column | Done | Migration 2026_05_24_120000 in database/migrations (main) and database/migrations/tenant |
| users.door_point_factor JSON | Done | Column + cast; synced from users_catalog_door_point_factors on save |
| users.catalog_visibility JSON | Done | Column + cast; synced catalog names/IDs on save |
| User model casts | Done | door_point_factor, catalog_visibility arrays; point_factor decimal |
| point_factor_defaults table | Done | Existing + seeded |
| PointFactorDefault model | Done |  |
| Catalog + DoorStyle | Done (equivalent) | ProductCatalog + DoorColors |
| Normalized link tables | Done | users_catalog_visibilities, users_catalog_door_point_factors retained |

Task 1 completion: Done (~100%)

## TASK 2 — Settings: commission / point factor admin

| Requirement | Status | Notes |
| --- | --- | --- |
| Commission settings page | Done | manage_commission.blade.php |
| List roles + default factors | Done | Table with decimal inputs |
| Inline save without reload | Done | tenant-commission-settings.js — PATCH on blur/change |
| PATCH /settings/commission/{role} | Done | tenant_setting_commission_update route |
| CommissionSettingController (separate) | Partial | Logic in TenantSettingController (same behavior, different class name) |
| Alpine.js (script convention) | Not done | Uses vanilla fetch + tenant theme CSS |

Task 2 completion: Done (~95%) — functionally complete; Alpine not used per project theme.

## TASK 3 — Create / edit user

### Step A — Role → point_factor

| Requirement | Status | Notes |
| --- | --- | --- |
| Visible point_factor on user form | Done | #user-point-factor on create/edit; saved on users.point_factor |
| GET /users/role-default | Done | tenant_user_role_default → TenantUserController@roleDefault |
| Auto-fill on role change | Done | fetch role default + fills point_factor and door inputs |
| roleAutoComplete | Done | tenant_role_autocomplete (Select2) |

### Step B — Catalog visibility

| Requirement | Status | Notes |
| --- | --- | --- |
| Checkboxes per catalog | Done | Shared door-factor-modal partial |
| Show/hide door grid | Done | Vanilla JS toggle on checkbox (not Alpine x-show) |

### Step C — Door factor grid

| Requirement | Status | Notes |
| --- | --- | --- |
| Grid per catalog × door style | Done | Modal: catalogs left, factors right |
| Form names CI catalog/door keys | Partial | POST uses door_factors[catalog_id][door_color_id]; JSON uses CI name keys after sync |
| Apply role default per catalog | Done | data-apply-catalog-default buttons |
| Require all factors if catalog checked | Done | StoreUserRequest / UpdateUserRequest + UserDoorFactorService validation |
| Setup gating | Done | door_factor_setup_incomplete + setup note links |

### Step D — Save (AJAX, JSON)

| Requirement | Status | Notes |
| --- | --- | --- |
| AJAX user create/update | Done | tenant-user-form.js intercepts submit |
| JSON { success, errors } | Done | 422 validation JSON; success with redirect URL |
| StoreUserRequest / UpdateUserRequest | Done |  |
| Write point_factor + JSON trees on user | Done | persistForUser + syncCiJsonColumns |
| Edit user same flow | Done | Edit form uses same partial + AJAX |

Task 3 completion: Done (~92%) — Alpine not used; form POST keys use IDs, CI JSON shape on user record.

## TASK 4 — Order pricing service

| Requirement | Status | Notes |
| --- | --- | --- |
| OrderPricingService exists | Done | app/Services/OrderPricingService.php |
| Factor from catalog + door style | Done | UsersCatalogDoorPointFactor + user JSON fallback |
| Fallback to point_factor | Done | users.point_factor then PointFactorDefault by role |
| linePrice = baseCost * (1 + doorFactor) | Partial | pointMultiplier + doorMultiplier (CI-equivalent decimals) |
| Parent chain dealer → rep → admin | Partial | resolveUserChain exists; full CI hierarchy pricing not fully audited |
| doorFactorTree CI JSON shape | Done | doorFactorTree() + session payload |
| Session door_point_factor on login | Done | TenantAuthSessionService::storeLoginSession |
| Used in order workspace | Done | TenantCreateOrderController |

Task 4 completion: Mostly done (~88%) — session + pricing wired; parent/rep chain may need order-level QA.

## TASK 5 — User list factor summary

| Requirement | Status | Notes |
| --- | --- | --- |
| Column “N catalogs, M door styles” | Done | Door factors column in list-rows.blade.php |
| Load without extra page reload | Done | withCount on user list query (same AJAX list refresh) |

Task 5 completion: Done (~100%)

## Conventions (script vs project)

| Convention | Status |
| --- | --- |
| Alpine.js for reactive UI | Not done — vanilla JS + fetch (matches tenant theme) |
| fetch() + CSRF, no reload on commission/user save | Done |
| JSON API responses | Done |
| Form Request classes | Done |
| Tenant middleware / routes | Done |

## Related modules (beyond script Tasks 1–5)

| Area | Status |
| --- | --- |
| Commission report calculation | Not done — views/routes only; TenantCommissionReportController store/update empty |
| Onboarding / setup prompts | Done |
| Door styles CRUD | Done |
| Product catalogs + PDF | Done |
| Admin user protect edit/delete | Done |
| Users list search / status UI | Done |

## Database migrations (shared tenant table)

- Main: database/migrations/2026_05_24_120000_add_ci_door_factor_columns_to_users_table.php

- Tenant copy: database/migrations/tenant/2026_05_24_120000_add_ci_door_factor_columns_to_users_table.php

- Adds: point_factor (decimal), door_point_factor (json), catalog_visibility (json) on users.

- Run: php artisan migrate --path=database/migrations/2026_05_24_120000_add_ci_door_factor_columns_to_users_table.php

## Short verdict (updated)

| Task | Previous | Now | Notes |
| --- | --- | --- | --- |
| Task 1 | ~60% | Done (~100%) | CI columns + normalized tables + sync service |
| Task 2 | ~40% | Done (~95%) | Inline PATCH save; no Alpine |
| Task 3 | ~55% | Done (~92%) | AJAX save, validation, point_factor, per-catalog defaults |
| Task 4 | ~70% | Mostly done (~88%) | Session cache added; hierarchy QA remaining |
| Task 5 | ~0% | Done (~100%) | List column + counts |

## Remaining gaps

- Commission report: gross × point_factor line items from orders (CI commission_report parity).

- Order pricing: full parent/rep chain validation against CI order lines.

- Optional: Alpine.js if strict script convention required (currently vanilla JS).

- Optional: form field names using CI catalog/door name keys (JSON sync already produces CI shape).

Recommendation: Door factor Tasks 1–5 are implemented. Next priority: commission report calculation and order-line hierarchy QA.