## CI vs Laravel Tenant — Commission Gap Analysis

Laravel tenant: team-cabinets. CI reference: ci-teamcabinets-with-old-db-worked-fine. Generated: 2026-05-23

Legend: Done = implemented with CI parity intent; Partial = UI or schema started but logic incomplete; Missing = not implemented.

## A. Commission configuration & user setup

| Feature | CI | Laravel tenant | Status |
| --- | --- | --- | --- |
| Default point factor by role (Rep 0.20, others 0.24) | point_factor table + admin form | config/team_cabinets_tenant.php + point_factor_defaults + Settings → Commission | Done |
| Per-user point factor on create/edit user | user_register.point_factor | users.point_factor + form field + role default AJAX | Done |
| Per-user door point factors by catalog/style | door_point_factor JSON on user | Normalized tables + users.door_point_factor JSON sync via UserDoorFactorService | Done |
| Catalog visibility per user | catalog_visibility JSON | users_catalog_visibilities + JSON sync | Done |
| manage_commissions gross_sales per user | manage_commissions table on user create | No model/migration/controller | Missing |
| System roles protected from delete/rename | Implicit in production data | TenantRoleService::DEFAULT_ROLES + controller guards | Done |

## B. Order-time commission capture

| Feature | CI | Laravel tenant | Status |
| --- | --- | --- | --- |
| Save mfg_comm, rep_comm, aff_comm, sub_aff_commission on order | my_orders columns at checkout | orders table has no commission columns | Missing |
| Save rep_id and parent_id on order | my_orders.rep_id, parent_id | orders table has user_id only; no rep_id/parent_id | Missing |
| commCalculation() equivalent at checkout | Admin::commCalculation() | No CommissionCalculationService | Missing |
| Populate door factors/prices in room JSON at order time | parent_door_factor, user_door_factor, representative_door_factor in room_data | OrderWorkspaceCheckoutService fills these as empty/zero placeholders | Partial |
| Affiliate/representative order placement rules | affiliate_id handling in order_data_insert | Needs verification against TenantCreateOrderController | Partial |

## C. Commission reporting

| Feature | CI | Laravel tenant | Status |
| --- | --- | --- | --- |
| Admin commission report list from real orders | user_commissions_report + list_commissions_report.php | TenantCommissionReportController::index returns static blade with placeholder rows; no DB query | Missing |
| Filter by representative + date range | get_selected_commission() | No backend filter logic | Missing |
| commission_report_formatted_data() grouping by door style | Admin.php method | No equivalent service | Missing |
| Role-based report for Rep/Distributor/Dealer/Showroom | commission_report() | No route/logic; sidebar link is placeholder | Missing |
| CSV export Commissions_Report_CSV | export_commissions_report() | Export button in blade has no handler | Missing |
| Print commission report | admin_commissions_report_print() | Not implemented | Missing |
| Delete order from commission report | commission_order_delete() | destroy() in controller is empty stub | Missing |
| User-type gross sales commission list | user_commissins_list() | No equivalent screen | Missing |
| Create/Edit/Show commission report CRUD pages | Not used in CI (report is computed live) | Blade templates exist but are mock/static forms | Partial (scaffold only) |

## D. Hierarchy & access (feeds commission attribution)

| Feature | CI | Laravel tenant | Status |
| --- | --- | --- | --- |
| Connect Admin/Rep to Showroom/Dealer/Distributor | set_admin_under_role UI + Admin_Model updates | users.parent_id used in rep modals; no full set_admin_under_role equivalent in settings | Partial |
| Resolve affiliation/representative names in report | getUserDetail() walks parent chain | No report name-resolution service | Missing |
| Session point_factor / door_point_factor on login | Stored in CI session | TenantAuthSessionService stores factors in session | Done |

## E. Priority missing items to reach CI parity

• 1. Add commission columns to orders (or order_enhanced_details): mfg_comm, rep_comm, aff_comm, sub_aff_commission, rep_id, parent_id.

• 2. Implement CommissionCalculationService mirroring commCalculation() and call it from order checkout.

• 3. Populate door factor fields in room JSON during checkout using UserDoorFactorService + parent chain.

• 4. Build CommissionReportService with commission_report_formatted_data() logic reading orders.rooms JSON.

• 5. Replace TenantCommissionReportController stubs with real index/search/export actions.

• 6. Add CSV export endpoint matching CI column layout and total footer row.

• 7. Add role-scoped report routes for Representative / Distributor / Dealer / Showroom.

• 8. Optional: manage_commissions gross_sales tracking if the simpler user-type commission list is required.

## F. Laravel files already in place (starting points)

| File | Notes |
| --- | --- |
| app/Services/UserDoorFactorService.php | Door factors + session payload — reuse for checkout/report math |
| app/Services/PointFactorDefaultsService.php | Role default factors — aligned with CI |
| app/Http/Controllers/TenantSettingController.php | Commission settings page working |
| app/Http/Controllers/TenantCommissionReportController.php | Stub only — needs full implementation |
| resources/views/tenants/commission_report/*.blade.php | UI scaffold with placeholder/static data |
| app/Services/OrderWorkspaceCheckoutService.php | buildCiRoomData() — extend to fill door factor arrays |